# Identity Layer Expansion Gap Analysis

Operation Signal Forge
 Phase: Post-2.3 Identity Architecture Planning
 Status: Planning Artifact
 Audience: Engineering / Grok Implementation Agent

## 1. Purpose

This document identifies the remaining capabilities, architectural gaps, and future requirements of the Operation Signal Forge Identity & Authorization Layer following completion of Phase 2.3 — Trust Registry Governance.

The purpose is not to immediately implement every identified capability.

Instead, this document should answer:

What does the Identity Layer already provide, what does the DApp eventually require, and what capabilities must be developed before decentralized identity and zero-knowledge proofs can be introduced safely?

This document should be treated as a planning artifact for selecting future identity-layer phases.

# 2. Current Identity Layer Baseline

The Identity & Authorization Layer currently provides:

DID / VC Identity

↓

Credential Presentation

↓

Credential Verification

↓

Expiration

↓

Revocation

↓

Renewal / Rotation

↓

Trust Registry

↓

Trust Registry Governance

↓

Authorization Matrix

↓

Authorization Context

↓

DApp / Capability Access

The following phases have been completed:

### Phase 2.1 — Credential Revocation

PASS

### Phase 2.2 — Credential Renewal & Rotation

PASS — 12/12

### Phase 2.3 — Trust Registry Governance

PASS — 12/12

Phase 2.3 also validated authorization scope for Trust Registry administrators.

# 3. Current Architectural Position

The Identity Layer is now capable of governing the lifecycle of credentials and their issuers.

The Trust Registry can answer:

Is this issuer trusted to issue this credential type?

The Authorization Matrix can answer:

What authority does this credential provide to its holder?

The Capability Layer can then consume the resulting authorization context.

The architecture therefore currently establishes:

Issuer

↓

Trust Governance

↓

Trust Registry

↓

Credential

↓

Credential Lifecycle

↓

Authorization Matrix

↓

Authorization Context

↓

Capability Layer

This architecture should remain intact while the Identity Layer expands.

# 4. Known Future Requirements

Two major identity capabilities have already been identified as future requirements:

## 4.1 Decentralized Identifier Expansion

The current implementation uses DID-based identities, but the identity architecture has not yet been expanded into a complete decentralized identity infrastructure.

Future work may need to address:

- DID lifecycle management

- DID resolution

- DID document handling

- key relationships

- authentication relationships

- subject binding

- key rotation

- recovery

- interoperability

- decentralized trust relationships

This should be treated as an identity infrastructure expansion, not simply a new credential feature.

# 5. Zero-Knowledge Proofs

Zero-Knowledge Proof capability has also been identified as a future requirement for the humanitarian DApp.

The intended architectural goal is:

Allow a user to prove that they satisfy an authorization or identity requirement without unnecessarily revealing the underlying credential data.

Conceptually:

Credential

↓

Selective Disclosure / ZKP

↓

Proof

↓

Verification

↓

Authorization

However:

ZKP implementation should not begin simply because it is technically interesting.

There is currently no identified operational or security problem requiring immediate ZKP implementation.

The identity architecture should first establish the necessary foundations.

# 6. Gap Category A — DID Infrastructure

### Current State

DID-based identities exist.

### Gap

The architecture requires a more complete decentralized identity model before DID functionality becomes a foundational platform capability.

### Questions to resolve

- Which DID methods are appropriate?

- Which DID operations are required?

- How are DID keys represented?

- How are keys rotated?

- How is compromise handled?

- How are DID documents resolved?

- Which DID operations must remain local?

- Which operations, if any, interact with external networks?

- How does the DApp authenticate DID holders?

### Priority

High

DID infrastructure is a prerequisite for future privacy-preserving identity features.

7. Gap Category B — Credential Subject Binding

The system must establish a strong relationship between:

DID

+

Credential

+

Presentation

The architecture should eventually define how the verifier establishes that the entity presenting a credential actually controls the relevant identity.

Questions include:

- How is holder binding represented?

- How is proof-of-possession performed?

- How are presentations bound to the intended verifier?

- How are replay attacks prevented?

- How are credentials prevented from being transferred improperly?

### Priority

High

# 8. Gap Category C — Presentation Architecture

The current credential system supports presentation and verification.

Future expansion should determine whether the presentation architecture needs:

- selective disclosure,

- presentation requests,

- verifier challenges,

- audience binding,

- nonce handling,

- replay protection,

- presentation expiration,

- proof-of-possession,

- credential aggregation.

This is particularly important because future ZKP functionality will likely operate at the presentation layer, not as a replacement for the entire credential system.

### Priority

High

# 9. Gap Category D — Privacy Architecture

The humanitarian DApp introduces privacy requirements that go beyond simple credential validity.

Future architecture should determine:

- what identity information must be revealed,

- what information should remain private,

- what information should be selectively disclosed,

- what information can be proven without disclosure,

- how verifier requests are represented,

- and what information the DApp should retain.

The design principle should be:

Reveal the minimum information necessary to establish authorization.

### Priority

Medium → High

# 10. Gap Category E — Zero-Knowledge Proof Integration

ZKP should eventually become an identity/privacy capability, not a replacement for the Trust Registry or Authorization Matrix.

The desired relationship is:

Trust Registry

↓

Issuer trust

↓

Credential

↓

ZKP / Selective Disclosure

↓

Proof

↓

Authorization Matrix

↓

Authorization Decision

The ZKP layer should not independently decide:

- whether an issuer is trusted,

- what a user is authorized to do,

- whether a detection is valid,

- or whether an operation should be performed.

### Priority

Future

Do not implement until prerequisite identity and presentation architecture is sufficiently mature.

# 11. Gap Category F — Identity Lifecycle

Credential lifecycle is now well developed.

Identity lifecycle itself requires further consideration.

Potential requirements include:

Create

↓

Activate

↓

Rotate

↓

Recover

↓

Suspend

↓

Recover / Restore

↓

Retire

Questions remain around:

- DID key compromise,

- identity recovery,

- device loss,

- multi-device identity,

- organizational identity,

- delegation,

- and identity retirement.

### Priority

High

This should be evaluated before introducing sophisticated privacy mechanisms.

# 12. Gap Category G — Organizational Identity

The DApp is intended for humanitarian use, meaning identities may represent:

- individuals,

- humanitarian organizations,

- research organizations,

- operational teams,

- partner institutions,

- and potentially delegated representatives.

The architecture should therefore distinguish:

Person

Organization

Role

Credential

Authority

without collapsing them into one identity object.

Questions to resolve:

- How does an individual represent organizational membership?

- How does an organization delegate authority?

- How are organizational roles represented?

- How are organizational changes reflected?

- What happens when a person leaves an organization?

### Priority

High

# 13. Gap Category H — Delegation

The current Authorization Matrix establishes credential-based authority.

Future identity architecture may require delegated authority.

Example:

Organization

↓

Delegates role

↓

Humanitarian Analyst

↓

Credential

↓

Capability Access

Delegation should be explicitly scoped.

It must not become a mechanism for silently escalating privileges.

### Priority

Medium

# 14. Gap Category I — Recovery

Credential rotation exists.

Identity recovery is a separate problem.

Future work should consider:

- lost keys,

- compromised keys,

- unavailable devices,

- organizational recovery,

- administrator recovery,

- and recovery without creating a universal privileged identity.

Recovery should preserve the principle of least privilege.

### Priority

Medium

# 15. Gap Category J — Interoperability

The humanitarian DApp may eventually interact with organizations outside the Signal Forge environment.

Future architecture should therefore consider:

- credential interoperability,

- DID interoperability,

- standards compatibility,

- external issuer trust,

- external verifier relationships,

- and portability.

However, interoperability should not be implemented prematurely.

### Priority

Medium

# 16. Gap Category K — Identity Runtime Boundaries

The Identity Runtime should continue to act as the enforcement boundary.

Future expansion must preserve:

Identity Layer

↓

Authorization Context

↓

Capability Layer

The Capability Layer should not directly become responsible for:

- DID resolution,

- credential verification,

- Trust Registry governance,

- identity recovery,

- ZKP verification policy,

- or issuer governance.

Those responsibilities remain in the Identity Layer.

# 17. Gap Category L — Audit and Compliance

Identity expansion will eventually introduce new audit requirements.

Future governance should consider:

- DID lifecycle events,

- key rotations,

- identity recovery,

- credential presentations,

- authorization decisions,

- governance actions,

- privacy-preserving verification,

- and security incidents.

However:

Do not log sensitive identity information merely because it is technically available.

Auditability must remain compatible with humanitarian privacy requirements.

# 18. What Is NOT Currently a Gap

The following should not be treated as urgent identity-layer gaps:

- Fusion Engine integration

- Sensor data storage

- Sensor tasking

- AgentForge orchestration

- Operational detection scoring

- On-chain sensor data

- Blockchain-based identity storage

- Fully decentralized application architecture

These remain outside the Identity Layer.

# 19. Architectural Principle

Identity expansion must follow:

Build the identity foundation before building privacy-preserving identity mechanisms on top of it.

Therefore:

DID Infrastructure

↓

Identity Lifecycle

↓

Credential / Presentation Architecture

↓

Selective Disclosure

↓

ZKP Integration

↓

Privacy-Preserving Authorization

Do not reverse this order.

# 20. Candidate Future Phases

The following are candidate phases, not commitments.

### Phase 2.4 — Identity Infrastructure Expansion

Potential focus:

- DID lifecycle

- DID resolution

- key management

- identity subject binding

- authentication relationships

### Phase 2.5 — Advanced Presentation Architecture

Potential focus:

- presentation requests

- challenge/nonce handling

- proof-of-possession

- replay resistance

- selective disclosure foundations

### Phase 2.6 — Privacy-Preserving Identity

Potential focus:

- ZKP architecture

- proof generation

- proof verification

- privacy-preserving authorization

These phase numbers are provisional and should be revised after implementation planning.