# Phase 2.8 Architecture Audit — Final Verification

Project: Operation Signal Forge

Phase: 2.8 — Independent Assurance & Verification Maturity

Date: 2026-08-20

Primary verification record: 3bf6a9ce3fd54f22 (Level 3, PASS, 2026-08-20T09:44:14Z)

Auditor role: Architecture audit (consumes verification record; does not replace independent checks below)

## 1. Audit purpose

Finding: Phase 2.8 implements risk-based verification levels (I1) on the existing H1 control inside Step 4, without expanding the Identity Layer or reopening 2.6/2.7.

Evidence: verification_levels.py, extended independent_verification.py, test_phase28_verification_levels.py.

Status: PASS

Notes: Audit conclusions below are separate from the verification record’s own PASS narrative.

2. Validation evidence

| Suite | Reported | Prior (2.7) |
| --- | --- | --- |
| test_phase28_verification_levels | 10/10 | new |
| test_phase27_assurance | 7/7 | 7 |
| test_phase26_audit_recovery | 7/7 | 7 |
| test_phase24_identity_infra | 13/13 | 13 |
| test_renewal_rotation | 12/12 | 12 |
| test_trust_governance | 12/12 | 12 |
| test_did_method_policy | 6/6 | 6 |
| test_recovery_policy | 7/7 | 7 |
| Total | 74/74 | 64 + 10 = 74 |

Finding: Arithmetic reconciles. Record field verifier_run_results.runner = "verifier".

Evidence: Record 3bf6a9ce3fd54f22; prior Phase 2.7 baseline 64.

Status: PASS (count reconciliation)

Notes: This architecture audit did not re-run the 74 tests in this session. Regression is treated as Level-3-record-attested, with the record’s own limitation (local venv, not separate CI account) retained—not silently upgraded to “lab-isolated CI.”

## 3. Primary architectural invariant

Finding: Phase 2.8 module surface is limited to verification tooling/tests; no credential issue/renew/rotate/revoke, Trust Registry, recovery executor, or Matrix APIs were part of the I1 delivery.

Evidence: Touched modules = verification_levels.py, independent_verification.py, test_phase28_*, minor test_phase27 evidence-field update; regression suites for lifecycle/TR/recovery remain green per record.

Status: PASS

Notes: Confirmed by scope of change set, not solely by record notes.

## 4. I1 — Verification assurance levels

### Level 1

Finding: Exists; expected evidence is review/spot-check; no suite re-execution required for PASS.

Evidence: expected_evidence_for_level(1); recommend_level for documentation → 1.

Status: PASS

### Level 2

Finding: PASS requires verifier_run_results and rejects implementer_console_only=True.

Evidence: validate_evidence_for_level; record_verification raises insufficient_evidence_for_pass; tests test_level2_rejects_console_only_pass, test_level2_pass_with_verifier_results.

Status: PASS

### Level 3

Finding: PASS requires execution_context + verifier-run results. Record cites local verifier-controlled checkout.

Evidence: validate_evidence_for_level Level 3 branch; record execution_context, limitations.

Status: PASS (mechanism) with disclosed practice gap

Notes: Spec ideal is end-to-end verifier-controlled isolation so the implementation environment cannot produce a false PASS. Practiced form here is local verifier-controlled venv, explicitly not a separate CI account. That is an accepted, disclosed gap between “isolated as specified” and “isolated as practiced,” not a silent PASS. Architecture accepts Level 3 as implemented + disclosed, not as perfect isolation.

## 5. Assignment and escalation

Finding: propose_level is non-binding; confirm_or_escalate allows confirm or escalate only; de-escalation returns verifier_cannot_de_escalate.

Evidence: confirm_or_escalate implementation; tests test_verifier_cannot_de_escalate, test_verifier_can_escalate.

Status: PASS

Finding: Escalation 2→3 for this phase is consistent with high-consequence / audit_compliance guidance and ambiguity→stronger default; verifier held final authority in the recorded Level 3 row (verifier=reviewer-phase28).

Evidence: recommend_level high-consequence domains; record risk_rationale; Claude assessment package (escalation rationale).

Status: PASS

Notes: Escalation decision was process-driven (review + domain consequence), not a bypass of confirm_or_escalate.

6. Record field completeness (3bf6a9ce3fd54f22)

| Required field | Present |
| --- | --- |
| Unique id | Yes |
| Verifier / implementer | Yes |
| Scope | Yes |
| Verification level | Yes (3) |
| Suites / evidence | Yes (itemized + counts) |
| Result | Yes (PASS) |
| Evidence type | Yes (independently_verified) |
| Limitations | Yes (non-empty, specific) |
| Date/time | Yes (2026-08-20T09:44:14Z) |
| Level 3 extras | execution_context, verifier_run_results |

Status: PASS

7. Level 3 environment requirements

| Requirement | Assessment |
| --- | --- |
| Verifier-controlled context | Recorded; local checkout |
| Independent suite execution | Itemized results; runner: verifier |
| Distinct from implementer-only evidence | Separate record from af900cdb3851add4; Level 2/3 gate in code |
| Limitations explicit | Yes — not boilerplate “none” |

Status: PASS with disclosed local-venv limitation (same as §4 Level 3 notes).

8. Evidence integrity and separation

| Claim | Evidence | Status |
| --- | --- | --- |
| H1 API does not require identity_audit:admin | independent_verification.py source; test test_h1_does_not_touch_audit_admin | PASS |
| Cannot purge/mutate G4 via H1 | No purge_expired_file in H1 module; separate JSONL path | PASS |
| No reusable auth material in verification records | Record schema: ids, suites, levels, prose—no keys/proofs/VCs | PASS |

Notes: Spot-check is code/test citation, not acceptance of the record’s “H1/G4 separation” note alone.

## 9. Architecture audit relationship (process check)

Spot-check example: Record asserts PASS evidence gate; code path record_verification → validate_evidence_for_level → ValueError on weak PASS was confirmed in test_level2_rejects_console_only_pass and in live Phase 2.7 test failure before verifier_run_results was added.

Status: PASS (audit not merely restating the verification record)

## 10. Non-goals / deferred scope

Finding: No ninth lifecycle step; no 2.6/2.7 reopening; no G1/G3/G5/G7/H6 delivery; no Fusion/sensor/TR/Matrix/credential redesign in Phase 2.8 change set.

Evidence: Delivered artifacts limited to verification stack; deferred items untouched.

Status: PASS

11. Architectural invariants checklist

| Invariant | Status | Evidence |
| --- | --- | --- |
| Credential lifecycle unchanged | PASS | No lifecycle modules in 2.8 diff; 2.2 suite in baseline |
| Recovery ≠ credential renewal/revocation | PASS | Recovery executor not redesigned |
| Recovery ≠ authorization restoration | PASS | Unchanged; isolation tests still in 2.7 suite |
| Holder key lifecycle ≠ credential lifecycle | PASS | Untouched |
| DID resolution ≠ issuer trust | PASS | Untouched |
| DID identity ≠ authorization | PASS | Untouched |
| Trust Registry ≠ holder authorization | PASS | 2.3 suite in baseline |
| Identity infra ≠ operational infra | PASS | No ops data in verification records |
| Audit logs ≠ reusable auth storage | PASS | G4 path separate; H1 metadata-only |
| Independent-verification records ≠ reusable auth material | PASS | Record contents |
| Verification process ≠ audit-trail authority | PASS | Separate JSONL; no admin/purge via H1 |
| H5 single recovery authority | PASS | Untouched |
| Eight-step lifecycle (IV in Step 4 only) | PASS | No 9th step introduced |

Possible addition (optional, not required to close): “Verification level evidence strength ≠ marketing claim of isolation” — already handled via mandatory limitations on Level 3 records; no formal invariant renumbering proposed.

## 12. Regression gate

Finding: 74/74 reconciles; Level 3 record attests verifier-run results.

Status: PASS as record-attested, with residual: this audit session did not independently re-execute suites; limitation of local venv remains on the record.

Consolidated table

| Item | Status | Evidence | Notes |
| --- | --- | --- | --- |
| I1 Level 1–3 mechanisms | PASS | verification_levels.py, tests |  |
| Escalate-only verifier authority | PASS | confirm_or_escalate, tests |  |
| PASS evidence gate | PASS | validate_evidence_for_level, tests |  |
| Record 3bf6a9ce3fd54f22 completeness | PASS | JSONL fields |  |
| Level 3 practiced isolation | PASS* | execution_context + limitations | *Disclosed local-venv gap vs ideal CI isolation |
| H1 ≠ G4 audit authority | PASS | code + test_h1_does_not_touch_audit_admin |  |
| Invariants / non-goals | PASS | module surface + regression list |  |
| 74/74 arithmetic | PASS | 64+10 | Record-attested, not re-run here |

Overall disposition

ARCHITECTURE AUDIT — PASS

with explicit qualification: Level 3 is accepted as implemented and disclosed (verifier-controlled local execution + limitations), not as proof of a separate CI tenancy. The verification record is evidence consumed by this audit, not a substitute for the checks above.

Confirmation: The eight-step Phase Engineering Lifecycle was not altered; Phase 2.6 and 2.7 were not reopened; and this audit’s conclusions are based on specification-to-code checks plus the verification record, not on the verification record alone.