# Development Milestone

## Date

July 29, 2026

## Title

Compliance Baseline Established

## Summary

Operation Signal Forge reached its first documented compliance milestone by establishing a foundational engineering, architecture, and compliance documentation framework.

The objective was to ensure the project is understandable, maintainable, and supportable as development continues toward future sensor integrations and execution backends.

## Accomplishments

### Engineering Documentation

- Documented sensor module responsibilities.

- Documented configuration variables.

- Documented deployment prerequisites.

### Architecture Documentation

- Established Architecture Decision Records (ADRs).

- Documented the Adaptive Architecture Principle.

- Documented security assumptions.

- Defined the standardized sensor architecture.

- Completed the architectural design for the Starlink Sensor Module.

### Compliance Documentation

- Documented data sources.

- Recorded third-party APIs and licensing information.

- Created a privacy and data-handling policy.

- Established a compliance documentation structure for future releases.

## Architectural Impact

This milestone formalizes the separation between:

- Engineering implementation

- Architecture and design decisions

- Compliance and governance

- Project roadmap and development history

The documentation now reflects the modular architecture implemented throughout Operation Signal Forge.

## Lessons Learned

Architecture documentation is most valuable when created alongside implementation rather than after development has concluded.

Documenting design decisions before implementing major features reduced uncertainty during development and resulted in cleaner module boundaries, particularly for the OpenCellID and Starlink sensor integrations.

Compliance documentation also clarified deployment assumptions, security boundaries, and long-term maintenance expectations.

## Remaining Items

The following items remain intentionally deferred for future releases:

- Continued modularization of radar, thermal, and acoustic processing.

- AgentForge evaluation.

- Additional execution backend research.

- Expanded compliance policies as production requirements evolve.

These items are deferred by design and do not block the current release.

## Outcome

Operation Signal Forge now has a documented engineering baseline that includes architecture, compliance, deployment guidance, and design rationale.

This milestone establishes a repeatable documentation process that can accompany future releases as the project evolves.