# Milestone: Phase 2.8 — Independent Assurance & Verification Maturity

Project: Operation Signal Forge

Phase: 2.8

Date: 2026-08-20 (implementation / Level 3 verification) · 2026-08-21 (compliance impact)

Status: Closed

| Gate | Result |
| --- | --- |
| Architecture audit | PASS (Level 3 local-venv limitation disclosed) |
| Compliance impact | ACCEPTABLE — DOCUMENTED RESIDUALS (non-certifying) |
| Regression | 74/74 (Phase 2.7 baseline 64 + Phase 2.8 10) |
| Independent verification | ID 3bf6a9ce3fd54f22 · Level 3 · PASS · verifier reviewer-phase28 |

## Summary

Phase 2.8 matured the Independent Verification control (H1) with risk-based verification levels (1 / 2 / 3). It is an assurance-process phase: no Identity Layer feature expansion, no credential/Trust Registry/Matrix/Capability/Fusion/sensor redesign, and no reopening of Phase 2.6 or 2.7.

Governing principle: the stronger the consequence of a false PASS, the stronger the evidence required.

Delivered

| Item | Outcome |
| --- | --- |
| I1 Verification levels | Level 1 spot-check · Level 2 independent re-execution · Level 3 isolated verifier-controlled execution |
| Assignment | propose_level (author) · confirm_or_escalate (verifier final authority; no de-escalation) |
| Evidence gates | Level 2+ PASS requires verifier_run_results; Level 3 requires execution_context; console-only PASS rejected |
| Ambiguity rule | Escalates to stronger level |
| Record schema | Level, domains, rationale, expected evidence, execution context, verifier-run results |
| Separation | H1 JSONL ≠ G4 audit trail; no identity_audit:admin / purge via H1 |
| Tests | test_phase28_verification_levels — 10/10 PASS |

Verification trail

| ID | Level | Role | Notes |
| --- | --- | --- | --- |
| cf9ed24a1a7cfd88 | (pre-level / 2.7) | Phase 2.7 | Historical; not rewritten |
| af900cdb3851add4 | 2 | Implementer-side | Superseded for disposition by Level 3 |
| 3bf6a9ce3fd54f22 | 3 | Verifier | Binding close-out record |

Limitations on 3bf6a9ce3fd54f22: Local verifier-controlled venv, not a separate CI account; document-only review alone was insufficient (Claude escalation to Level 3 honored).

## Explicit non-goals (honored)

- Ninth Phase Engineering Lifecycle step

- Reopening Phase 2.6 / 2.7

- Identity / credential / authorization / Trust Registry / Capability / Fusion / Sensor redesign

- G1 shared NonceStore · G3 full SIEM · G5 extra DID methods · G7 ZKP · H6 holder notification

Validation

| Suite | Result |
| --- | --- |
| test_phase28_verification_levels | 10/10 PASS |
| test_phase27_assurance | 7/7 PASS |
| test_phase26_audit_recovery | 7/7 PASS |
| test_phase24_identity_infra | 13/13 PASS |
| test_renewal_rotation | 12/12 PASS |
| test_trust_governance | 12/12 PASS |
| test_did_method_policy | 6/6 PASS |
| test_recovery_policy | 7/7 PASS |
| Total | 74/74 PASS |

## Residuals (non-blocking)

- Level 3 practiced as local verifier-controlled execution (not multi-tenant CI) — Partial-Residual

- G1 / G3 / G5 / G7 / H6 — deferred / conditional as prior