Phase 2.8 — Implementation & Validation Milestone

Operation Signal Forge
Independent Assurance & Verification Maturity
Date: August 20, 2026
Status: IMPLEMENTATION & VALIDATION COMPLETE — CLOSURE PENDING

# 1. Milestone Summary

Phase 2.8 — Independent Assurance & Verification Maturity has reached implementation and validation completion. The phase implemented the risk-based Independent Verification (H1) model established by the accepted ADR, while preserving the existing eight-step Phase Engineering Lifecycle and prior architectural boundaries.

# 2. Phase 2.8 Scope Completed

Risk-based Verification Levels 1, 2, and 3.

Verification-level assignment and escalation rules.

Independent verification record fields and persistence.

Level 2 independent test re-execution support.

Level 3 verifier-controlled execution support.

Verification-record separation from the governed Identity Layer audit trail.

Architecture Audit evidence-consumption boundary.

# 3. Validation Results

| Validation Suite | Result |
| --- | --- |
| Phase 2.8 verification levels | 10/10 PASS |
| Phase 2.7 assurance | 7/7 PASS |
| Phase 2.6 audit + recovery | 7/7 PASS |
| Phase 2.4 identity infrastructure | 13/13 PASS |
| Phase 2.2 renewal / rotation | 12/12 PASS |
| Phase 2.3 Trust Registry governance | 12/12 PASS |
| Phase 2.5 DID method policy | 6/6 PASS |
| Phase 2.5 recovery policy | 7/7 PASS |
| Combined validation | 74/74 PASS |

# 4. Independent Verification Milestone

Phase 2.8 exercised the newly established H1 control using a Level 3 verification record. The final verification record identified a distinct verifier, recorded Level 3 isolated-verifier-controlled execution, and preserved a visible escalation trail.

Verification record ID: 3bf6a9ce3fd54f22.

Verifier: reviewer-phase28.

Verification level: Level 3 — isolated_verifier_controlled_execution.

Verification result: PASS.

Verifier-run evidence was recorded with execution-context information.

# 5. Verification Assurance Limitation

The Level 3 verification was performed in a verifier-controlled local environment rather than a separate CI account or independently hosted laboratory environment. The Architecture Audit accepted this as a disclosed limitation and did not treat it as proof of stronger isolation than was actually demonstrated.

This limitation remains part of the Phase 2.8 audit trail and should not be silently upgraded in later artifacts.

# 6. Architecture Audit Result

The Phase 2.8 Architecture Audit completed with a PASS disposition. The audit independently checked the verification mechanisms, escalation authority, record completeness, audit-trail separation, non-goal boundaries, and preserved architectural invariants.

Architecture Audit: PASS.

Eight-step Phase Engineering Lifecycle: unchanged.

Phase 2.6 and Phase 2.7: not reopened.

Credential, Trust Registry, Authorization Matrix, Capability, Fusion, and Sensor architecture: unchanged.

# 7. Architectural Invariants Preserved

Credential lifecycle unchanged.

Recovery remains distinct from credential renewal/revocation.

Recovery remains distinct from automatic authorization restoration.

DID resolution remains distinct from issuer trust.

DID identity remains distinct from authorization.

Trust Registry governance remains distinct from holder authorization.

Identity infrastructure remains distinct from operational infrastructure.

Audit logs remain distinct from reusable authentication storage.

Independent verification remains distinct from audit-trail authority.

# 8. Deferred / Conditional Scope

G1 — Shared NonceStore remains conditional on multi-node deployment.

G3 — Centralized SIEM remains optional.

G5 — Additional DID methods remain future-deferred.

G7 — ZKP / selective disclosure remain future-deferred.

H6 — Holder recovery notification remains conditional on a trustworthy independent channel.

# 9. Implementation vs. Final Phase Closure

This milestone records implementation and validation completion. It does not replace the remaining Compliance Impact Assessment or the final project closure record.

| Closure Component | Status |
| --- | --- |
| Phase 2.8 implementation | COMPLETE |
| Phase 2.8 validation | COMPLETE — 74/74 PASS |
| Independent verification | COMPLETE — Level 3 PASS with disclosed local-environment limitation |
| Architecture Audit | COMPLETE — PASS |
| Compliance Impact Assessment | PENDING |
| Final Phase 2.8 closure | PENDING |

# 10. Audit-Trail Integrity

Separating implementation/validation completion from compliance and final closure preserves the project's Phase Engineering Lifecycle and prevents functional success from being mistaken for complete governance closure.

# 11. Next Closure Artifact

Phase 2.8 Compliance Impact Assessment.

Final Phase 2.8 closure milestone after compliance completion.

# 12. Milestone Assessment

Phase 2.8 Implementation & Validation: COMPLETE

The phase implemented the risk-based verification model and passed the complete reported regression chain at 74/74, with Level 3 independent verification recorded and an Architecture Audit PASS. The disclosed local-verifier-environment limitation remains explicitly carried forward.

IMPLEMENTATION & VALIDATION MILESTONE RECORDED — PHASE 2.8