# Milestone: Phase 2.5 — Identity Operational Hardening & Interoperability Foundations

Project: Operation Signal Forge

Date: 2026-08-14 (implementation / regression) · 2026-08-15 (compliance impact)

Status: Complete

Architecture audit: PASS

Compliance impact: Recorded (non-certifying technical assessment)

## Summary

Phase 2.5 hardened the Identity & Authorization Layer without expanding product features into ZKP, external DID networks, or automated recovery execution. Work focused on production-defensible plumbing, explicit policy, audit metadata, and recovery foundations.

Primary invariant held: the credential lifecycle (issue → present → renew → rotate → revoke) was not redefined.

Delivered

| Area | Artifact / outcome |
| --- | --- |
| Durable challenges | nonce_store.py — file-backed pending → consumed; TTL; replay/expiry |
| Presentation plumbing | PoP verify uses NonceStore; consume after crypto success |
| DID method policy | did_method_policy.py — accepted ≠ managed; did:key only |
| Resolver gate | validate_did_for_runtime on LocalDidResolver.resolve |
| Presentation audit | presentation_audit.py — metadata/fingerprints only |
| Recovery foundations | recovery_policy.py — policy + stub; no auto service |
| Tests | Method policy 6/6; recovery 7/7; full identity regression 50/50 |

## Explicit non-goals (honored)

- ZKP / selective disclosure implementation

- Mandatory external DID resolver or blockchain identity

- Automated identity recovery or credential reissue on recovery

- Credential lifecycle, Trust Registry, Authorization Matrix, Capability Layer, or Fusion redesign

Validation

| Suite | Result |
| --- | --- |
| Phase 2.4 identity infra | 13/13 PASS |
| Phase 2.2 renewal / rotation | 12/12 PASS |
| Phase 2.3 Trust Registry governance | 12/12 PASS |
| Phase 2.5 DID method policy | 6/6 PASS |
| Phase 2.5 recovery policy | 7/7 PASS |
| Combined | 50/50 PASS |

Architecture audit: PASS (workstreams A–E, nine invariants, cross-boundary checks).

Compliance impact assessment: Recorded 2026-08-15 — classifications traceable to audit only; not legal certification.

## Residuals (carried forward, non-blocking)

- Single-host file NonceStore (multi-node → same interface, shared backend later)

- Recovery policy-only (executor future, under same boundaries)

- In-process presentation audit / no SIEM yet