# Milestone: Phase 2.6 — Audit Log Governance & Identity Recovery Foundations

Project: Operation Signal Forge

Phase: 2.6

Date: 2026-08-17

Status: Closed

| Gate | Result |
| --- | --- |
| Architecture audit | PASS (Final Verification) |
| Compliance impact | Recorded (non-certifying; implementation-pass-reported caveat) |
| Regression | 57/57 = Phase 2.5 combined 50 + Phase 2.6 7 |

## Summary

Phase 2.6 closed two confirmed gaps from the post–2.5 gap analysis:

- G4 — Formal governance of identity audit logs (retention, access control, tamper-evidence)

- G2 — Executable identity recovery within Phase 2.5 policy boundaries

No credential lifecycle, Trust Registry, Authorization Matrix, Capability Layer, Fusion, or sensor redesign. ZKP, extra DID methods, shared nonce backend, and SIEM remained deferred or optional and were not delivered as mandatory scope.

Primary invariant held: credential lifecycle (issue → present → renew → rotate → revoke) unchanged.

Delivered

| Workstream | Artifacts / outcomes |
| --- | --- |
| G4 Audit governance | audit_governance.py — retention policy, identity_audit:read / admin, hash-chain integrity |
| G4 Tamper design (Stage 1) | TAMPER_EVIDENCE_DESIGN — hash-chained JSONL, single-host, no external service, no reusable auth material |
| G4 Tamper implement (Stage 2) | seal_record / verify_chain; sealed append in presentation_audit.py |
| G2 Recovery executor | recovery_executor.py — request → authorize → retire key → activate replacement → audit |
| Isolation | No auto credential reissue/un-revoke; no Matrix scope grants; explicit non-effect flags |
| Tests | test_phase26_audit_recovery.py — 7/7 PASS |

## Explicit non-goals (honored)

- G1 shared NonceStore (deferred; single-host topology)

- G3 centralized SIEM (optional; not required for closure)

- G5 additional DID methods

- G7 ZKP / selective disclosure

- Automated privilege restoration or credential mutation via recovery

Validation

| Suite | Result |
| --- | --- |
| Phase 2.6 audit + recovery | 7/7 PASS |
| Phase 2.4 identity infrastructure | 13/13 PASS |
| Phase 2.2 renewal / rotation | 12/12 PASS |
| Phase 2.3 Trust Registry governance | 12/12 PASS |
| Phase 2.5 DID method policy | 6/6 PASS |
| Phase 2.5 recovery policy | 7/7 PASS |
| Phase 2.5 combined (milestone 50) | 50/50 PASS |
| Total reported | 57/57 PASS |

## Architecture / compliance closure

- Architecture audit: PASS — G4/G2 gates evidenced; eleven invariants preserved; conditional/deferred items not forced in.

- Compliance impact assessment: Recorded 2026-08-17 — classifications technical only; not legal certification; evidence implementation-pass reported.

## Residuals (non-blocking; carried forward)

- Multi-node NonceStore backend (G1) — if identity becomes multi-node

- Central SIEM / aggregation (G3) — optional monitoring

- External DID methods / ZKP — separate scope decisions