# Milestone: Phase 2.7 — Identity Assurance & Governance Hardening

Project: Operation Signal Forge

Phase: 2.7

Date: 2026-08-18 (implementation / regression) · 2026-08-19 (compliance impact)

Status: Closed

| Gate | Result |
| --- | --- |
| Architecture | PASS (with H1 re-execution rigor limitation disclosed) |
| Compliance impact | ACCEPTABLE — non-certifying; H1 limitation carried forward |
| Regression | 64/64 (Phase 2.6 baseline 57 + Phase 2.7 7) |
| Independent verification | ID cf9ed24a1a7cfd88 · independently_verified · second-party |

## Summary

Phase 2.7 strengthened assurance and governance around the existing Identity Layer without expanding into new trust, credential, authorization, operational, interoperability, or privacy-cryptography systems.

Primary invariants held: credential lifecycle unchanged; H5 single recovery-authority baseline preserved; eleven Phase 2.6 invariants preserved.

Delivered

| ID | Item | Outcome |
| --- | --- | --- |
| H1 | Independent verification control | independent_verification.py; rotating-reviewer model; dapp_api/independent_verification.jsonl |
| H7 | Retention governance | Owner IdentityAuditAdmin; retention_governance.py; change ledger; mechanism unchanged |
| H2 | Privileged audit self-auditing | log_privileged_audit_action on purge / admin read; hash-chained path |
| H3 | Adversarial isolation tests | test_phase27_assurance — recovery deny + no credential/scope side effects |
| H4 | Tamper-detection response | tamper_response.py → dapp_api/tamper_alerts.jsonl (not SIEM) |
| H5 | Recovery authority | SETTLED / unchanged — single identity_recovery:approver |
| H6 | Holder notification | DEFERRED — no trustworthy independent channel |

## Explicit non-goals (honored)

- G1 shared NonceStore

- G3 full SIEM

- G5 additional DID methods

- G7 ZKP / selective disclosure

- Multi-party recovery redesign

- Credential lifecycle / Trust Registry / Matrix / Capability / Fusion redesign

Validation

| Suite | Result |
| --- | --- |
| test_phase27_assurance | 7/7 PASS |
| test_phase26_audit_recovery | 7/7 PASS |
| test_phase24_identity_infra | 13/13 PASS |
| test_renewal_rotation | 12/12 PASS |
| test_trust_governance | 12/12 PASS |
| test_did_method_policy | 6/6 PASS |
| test_recovery_policy | 7/7 PASS |
| Total | 64/64 PASS |

## Assurance limitation (must remain explicit)

First H1 exercise (cf9ed24a1a7cfd88) is second-party verification: implementer-reported console PASS + repository spot-check. It is not isolated verifier-controlled CI re-execution. Future verifications should close that rigor gap; it does not invalidate H2–H4 or H7 implementation evidence.

## Residuals (non-blocking)

- H1 independent re-execution rigor (process maturity)

- Multi-node NonceStore (G1) — topology-conditional

- Central SIEM (G3) — optional

- External DID / ZKP (G5 / G7) — deferred

- Holder recovery notification (H6) — deferred pending channel decision