# Milestone: Phase 2.9 — Operational Assurance & Verification Environment

Project: Operation Signal Forge

Phase: 2.9

Date: 2026-08-24

Status: Closed

| Gate | Result |
| --- | --- |
| Architecture | PASS (after Level 2 reclassification) |
| Compliance impact | ACCEPTABLE — documented residuals (non-certifying) |
| Regression | 82/82 (Phase 2.8 baseline 74 + Phase 2.9 8) |
| Binding verification | ID 3a597e93874551c3 · Level 2 · PASS · verifier reviewer-phase29 |

## Summary

Phase 2.9 formalized I2: the verifier-controlled local Level 3 model remains the baseline; a separately provisioned Level 3 CI/lab is not required and was not built. This is an assurance-governance phase—policy, minimum controls, reassessment triggers—not infrastructure expansion.

Phase 2.8 dispositions stand. Credential lifecycle, recovery, Trust Registry, Matrix, Capability, Fusion, and sensors were not redesigned.

## Delivered

| Item | Outcome |
| --- | --- |
| I2 decision | Accepted as policy: no separate L3 CI/lab |
| Policy artifact | docs/architecture/identity/phase-2.9-i2-level3-environment-policy.md |
| Machine-readable policy | identity_runtime/level3_environment_policy.py |
| Threat model table | Five scoped classes; monitor / no new environment |
| Reassessment triggers | Six named conditions for future I2 revisit |
| Limitations discipline | Level 3 PASS requires non-empty limitations (incl. “none material”) |
| H6 | Deferred — no trustworthy holder-independent notification channel |
| Tests | test_phase29_i2_policy — 8/8 PASS |

## Verification trail

| ID | Level | Role in closure |
| --- | --- | --- |
| b7e0859d49206ad0 | 1 | Initial; classification superseded for disposition |
| 3a597e93874551c3 | 2 | Binding — escalated under ambiguity rule; itemized verifier_run_results |

Limitations on binding record: Level 2 local re-execution; I2 baseline remains local L3 (not multi-tenant CI).

## Explicit non-goals (honored)

- Separate Level 3 CI/lab provisioning

- Ninth Phase Engineering Lifecycle step

- Reopening Phase 2.8

- G1 Shared NonceStore · G3 Central SIEM · G5 extra DID methods · G7 ZKP

- H6 implementation

- Identity / credential / TR / Matrix / Capability / Fusion redesign

## Validation

| Suite | Result |
| --- | --- |
| test_phase29_i2_policy | 8/8 PASS |
| Prior baseline (2.2–2.8) | 74/74 PASS |
| Total | 82/82 PASS |

## Residuals (non-blocking)

- Local Level 3 execution under I2 — not multi-tenant CI isolation

- G1 / G3 / G5 / G7 / H6 — deferred / conditional as prior