# Architecture Roadmap

# Evolving Operation Signal Forge into a Humanitarian DApp

Status: Long-Term Architecture Roadmap

# Vision

Operation Signal Forge will evolve into a humanitarian decentralized application (DApp) by selectively integrating decentralized technologies where they provide meaningful improvements in trust, identity, privacy, and interoperability.

The platform will continue to preserve its layered architecture by keeping operational intelligence off-chain while using decentralized infrastructure to establish trust between participating organizations.

The objective is to augment the existing architecture rather than replace it.

# Guiding Principles

This roadmap follows the established architectural principles of Operation Signal Forge:

- Selective Decentralization Principle

- Workflow Composition Principle

- Separation of Deterministic Processing and Advisory Reasoning

- Stable Interface Principle

- Read-Only Capability Layer Principle

Each architectural layer retains ownership of its existing responsibilities.

# Current Architecture

Sensor Modules

│

▼

Fusion Engine

│

▼

DetectionReadPort

│

▼

AgentForge Capability Layer

│

▼

Analyst Decision Support

This architecture remains the operational core of Operation Signal Forge.

# Target Architecture

Humanitarian DApp

│

▼

Identity & Authorization Layer

(DID + Verifiable Credentials + ZKPs)

│

▼

Blockchain Trust Layer

│

▼

OpenMeshCloud Federation Layer

│

▼

AgentForge Capability Layer

│

▼

DetectionReadPort

│

▼

Fusion Engine

│

▼

Sensor Modules

# Layer Responsibilities

## Sensor Modules

Remain responsible for:

- Sensor collection

- Sensor normalization

- Third-party API integration

- External data acquisition

Examples include:

- Radar

- Thermal

- Acoustic

- CellTower

- Starlink

Sensor modules remain entirely off-chain.

## Fusion Engine

Continues to provide:

- Deterministic sensor fusion

- Confidence scoring

- Detection generation

- Alerting

- Persistence

The Fusion Engine remains the authoritative source of operational truth.

No blockchain logic is introduced into the Fusion Engine.

## DetectionReadPort

Continues to provide:

- Read-only access to detections

- Stable interface for intelligent capabilities

- Separation between deterministic processing and advisory reasoning

No architectural changes are required.

## AgentForge Capability Layer

Continues to provide:

- Workflow orchestration

- Advisory reasoning

- Reusable capabilities

- Investigation support

Future capabilities continue to compose reusable analytical services rather than duplicate logic.

No blockchain logic is introduced into the Capability Layer.

## OpenMeshCloud Federation Layer

Provides:

- Federated data exchange

- Organization-to-organization interoperability

- Secure information transport

- Distributed collaboration

OpenMeshCloud transports information.

It does not perform intelligence analysis or deterministic processing.

## Blockchain Trust Layer

Provides:

- Credential verification

- Identity trust

- Audit integrity

- Governance support

- Integrity proofs

The blockchain establishes trust but does not become an operational database.

## Identity & Authorization Layer

Provides privacy-preserving identity through:

- Decentralized Identifiers (DIDs)

- Verifiable Credentials (VCs)

- Zero-Knowledge Proofs (ZKPs)

The objective is to verify authorization while minimizing disclosure of personal identity.

## Humanitarian DApp

Provides:

- User interface

- Authentication

- Authorization

- Investigation access

- Organizational collaboration

- Administrative workflows

The DApp coordinates user interaction but delegates operational responsibilities to the existing architecture.

# Implementation Roadmap

## Phase 1 — Current Foundation ✅

Completed

- Sensor architecture

- Fusion Engine

- Capability Layer

- Workflow orchestration

- Compliance baseline

## Phase 2 — Trust Architecture

Objectives:

- Define decentralized identity model.

- Define organizational trust model.

- Design credential lifecycle.

- Document authorization workflows.

- Select DID, VC, and ZKP standards.

Deliverable:

Identity Architecture Specification

## Phase 3 — Federation

Objectives:

- Integrate OpenMeshCloud.

- Establish organization-to-organization communication.

- Define federation interfaces.

- Preserve existing Fusion and Capability Layer boundaries.

Deliverable:

Federation Architecture Specification

## Phase 4 — DApp Foundation

Objectives:

- Develop the humanitarian DApp interface.

- Integrate decentralized identity.

- Verify credentials before granting access.

- Connect authorized users to existing application services.

Deliverable:

Humanitarian DApp Prototype

## Phase 5 — Governance

Objectives:

- Define organizational onboarding.

- Establish trust relationships.

- Design governance policies.

- Define credential issuance and revocation procedures.

- Design audit and integrity workflows.

Deliverable:

Governance Framework

# Architectural Rules

Every future feature should satisfy the following rules:

- Sensor data remains off-chain.

- Fusion Engine remains deterministic.

- Capability Layer remains advisory.

- Identity remains decentralized.

- Authorization is verified before capability execution.

- Workflow capabilities compose reusable capabilities.

- Blockchain establishes trust rather than performing computation.

- OpenMeshCloud transports information without introducing business logic.

These rules preserve the existing architecture while enabling long-term evolution.

# Success Criteria

Operation Signal Forge will be considered to have successfully evolved into a humanitarian DApp when:

- Users authenticate through decentralized identity.

- Organizations collaborate without centralized identity providers.

- Authorization is privacy-preserving through Zero-Knowledge Proofs.

- Trust is cryptographically verifiable.

- Sensor data remains off-chain.

- Operational intelligence remains deterministic.

- Advisory reasoning remains modular and composable.

- Existing architectural boundaries remain intact.

# Long-Term Vision

Operation Signal Forge will evolve into a privacy-preserving humanitarian platform that combines deterministic intelligence processing with decentralized trust.

The platform will continue to separate operational computation from identity and governance, allowing each architectural layer to evolve independently while preserving a modular, scalable, and maintainable system.

Rather than replacing its existing architecture, decentralization will strengthen the platform by providing portable identity, verifiable authorization, cryptographic trust, and interoperable collaboration between humanitarian organizations.